**PLANNING MEETING REPORT**

**Date: Thursday, October 17, 2024**

**Group ID:** Não cơ bắp

**Project name:** Supplement and Fitness Shop

**Prepared by:** Nguyễn Trần Đức Thiện

**Team members:**

22127397 – Nguyễn Trần Đức Thiện

22127216 – Nguyễn Đình Kiên

22127201 – Võ Hoàng Anh Khoa

22127173 – Hoàng Văn Khải

22127241 – Hồ Trương Viết Long

# **1. In general:**

* Revise and complete the PA0, PA1, Vision document, Weekly Report.
* Preparing the use case specification and drawing the use case model.
* Learning languages and framework.

\*There are some work that needs to be done together

**2. In details:**

|  |  |  |
| --- | --- | --- |
| **No** | **Description** | **Responsibility** |
| 1 | * Write the outline for use case specification * Revise and complete PA0, PA1 and vision document * Support team members if needed * Learn front-end programming and its framework to develop. (HTML, CSS, and Javascript) | Nguyễn Trần Đức Thiện |
| 2 | * Revise and complete the PA1 * Efficient sprint time allocation (using RUP). * Learn front-end programming and its framework to develop. (HTML, CSS, and Javascript) | Hoàng Văn Khải |
| 3 | * Revise and complete the PA1 * Draw use case model * Learn about database, back-end programming and its framework to develop. | Nguyễn Đình Kiên |
| 4 | * Revise and complete the vision document * Draw use case model * Learn about database, front-end programming and its framework to develop. (HTML, CSS, and Javascript) | Hồ Trương Viết Long |
| 5 | * Revise and complete the PA1 * Write use case specification (in detail) * Learn back-end programming and its framework to develop. | Võ Hoàng Anh Khoa |