**Weekly Report**

**15/10/2024 – 22/11/2024**

**Group ID:** Não cơ bắp

**Project name:** Supplement and Fitness Shop

**Prepared by:** Nguyễn Trần Đức Thiện

**Team members:**

22127397 – Nguyễn Trần Đức Thiện

22127216 – Nguyễn Đình Kiên

22127201 – Võ Hoàng Anh Khoa

22127173 – Hoàng Văn Khải

22127241 – Hồ Trương Viết Long

1. **Achievements since last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Description** | **Due Date** | **Responsibility** | **Task Achieved** |
| 1 | Writing part 1: Introduction (and its subsections), part 2 Overview (2.1 and 2.2), part 4.1 in Project Plan documentation; Holding weekly meeting | 18/11/2024 | Võ Hoàng Anh Khoa | 100% |
| 2 | Writing part 4.3: Project Monitoring and Control and its subsection(4.3.1 and 4.3.3) in PA1 | 19/10/2024 | Nguyễn Trần Đức Thiện | 100% |
| 3 | Writing PA0 | 19/10/2024 | Nguyễn Trần Đức Thiện | 100% |
| 4 | Draw gantt chart for sprint (0-1-2) in project plan | 20/10/2024 | Hoàng Văn Khải | 100% |
| 5 | Writing Project Vision document | 21/10/2024 | Hồ Trương Viết Long | 100% |
| 6 | Writing part 4 and its subsections, part 6 and its subsections in PA1; Draw gantt chart for sprint (0-1-2) in PA1 | 21/11/2024 | Nguyễn Đình Kiên | 100% |

1. **Issue and impacts:**

* None

1. **Next week’s goals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Revised PA0 | 26/10/2024 | Nguyễn Trần Đức Thiện |
| 2 | Revised PA1 | 26/10/2024 | Võ Hoàng Anh Khoa |
| 3 | Detailed vision document | 26/10/2024 | Hồ Trương Viết Long |
| 4 | Write Use-case specification (outline) | 26/10/2024 | Võ Hoàng Anh Khoa |
| 5 | Draw use case model (outline) | 26/10/2024 | Nguyễn Đình Kiên |
| 6 | Draw use case model (outline) | 26/10/2024 | Hoàng Văn Khải |
| 7 | Holding weekly meeting | 29/10/2024 | Nguyễn Trần Đức Thiện |