**Weekly Report**

**22/10/2024 – 29/10/2024**

**Group ID:** Não cơ bắp

**Project name:** Supplement and Fitness Shop

**Prepared by:** Nguyễn Trần Đức Thiện

**Team members:**

22127397 – Nguyễn Trần Đức Thiện

22127216 – Nguyễn Đình Kiên

22127201 – Võ Hoàng Anh Khoa

22127173 – Hoàng Văn Khải

22127241 – Hồ Trương Viết Long

1. **Achievements since last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Description** | **Due Date** | **Responsibility** | **Task Achieved** |
| 1 | Detailed vision document | 4/11/2024 | Hồ Trương Viết Long | 100% |
| 2 | Revised PA0 | 4/11/2024 | Nguyễn Trần Đức Thiện | 100% |
| 3 | Holding weekly meeting | 29/10/2024 | Nguyễn Trần Đức Thiện | 100% |
| 4 | Design use case model (outline) | 4/11/2024 | Hoàng Văn Khải | 100% |
| 5 | Revised Project Vision document, PA1 | 4/11/2024 | Võ Hoàng Anh Khoa | 100% |
| 6 | Draw use case model | 4/11/2024 | Nguyễn Đình Kiên | 100% |

1. **Issue and impacts:**

* None

1. **Next week’s goals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Writing Tools setup | 8/11/2024 | Nguyễn Trần Đức Thiện |
| 2 | Revised PA1, Project Vision document | 8/11/2024 | Võ Hoàng Anh Khoa |
| 3 | Detailed vision document | 8/11/2024 | Hồ Trương Viết Long |
| 4 | Draw use case model (outline) | 8/11/2024 | Nguyễn Đình Kiên |
| 5 | Revised Jira Sprints | 6/11/2024 | Hoàng Văn Khải |
| 6 | Holding weekly meeting | 5/11/2024 | Nguyễn Trần Đức Thiện |