**Weekly Report**

**5/11/2024 – 12/11/2024**

**Group ID:** 03-Não cơ bắp

**Project name:** Supplement and Fitness Shop

**Prepared by:** Nguyễn Trần Đức Thiện

**Team members:**

22127397 – Nguyễn Trần Đức Thiện

22127216 – Nguyễn Đình Kiên

22127201 – Võ Hoàng Anh Khoa

22127173 – Hoàng Văn Khải

22127241 – Hồ Trương Viết Long

1. **Achievements since last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Description** | **Due Date** | **Responsibility** | **Task Achieved** |
| 1 | Revised Use-case specification | 13/11/2024 | Hồ Trương Viết Long | 100% |
| 2 | Define software architecture | 13/11/2024 | Nguyễn Trần Đức Thiện | 100% |
| 3 | Holding weekly meeting | 12/10/2024 | Nguyễn Trần Đức Thiện | 100% |
| 4 | Draw and design Class diagrams | 15/11/2024 | Hoàng Văn Khải | 100% |
| 5 | Define software architecture | 13/11/2024 | Võ Hoàng Anh Khoa | 100% |
| 6 | Schedule Sprints 2’s backlog | 15/11/2024 | Nguyễn Đình Kiên | 100% |

1. **Issue and impacts:**

* None

1. **Next week’s goals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Support team member with all their tasks | 21/11/2024 | Nguyễn Trần Đức Thiện |
| 2 | Database design | 21/11/2024 | Võ Hoàng Anh Khoa |
| 3 | Add and detail more Use-cases in the specification | 21/11/2024 | Hồ Trương Viết Long |
| 4 | Class diagrams | 21/11/2024 | Nguyễn Đình Kiên |
| 5 | Define software architecture | 21/11/2024 | Hoàng Văn Khải |
| 6 | Holding weekly meeting | 19/11/2024 | Nguyễn Trần Đức Thiện |