**Weekly Report**

**26/11/2024 – 3/12/2024**

**Group ID:** 03-Não cơ bắp

**Project name:** Supplement and Fitness Shop

**Prepared by:** Nguyễn Trần Đức Thiện

**Team members:**

22127397 – Nguyễn Trần Đức Thiện

22127216 – Nguyễn Đình Kiên

22127201 – Võ Hoàng Anh Khoa

22127173 – Hoàng Văn Khải

22127241 – Hồ Trương Viết Long

1. **Achievements since last week:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No** | **Description** | **Due Date** | **Responsibility** | **Task Achieved** |
| 1 | Define UI prototype | 4/12/2024 | Nguyễn Trần Đức Thiện | 100% |
| 2 | Define Test plan | 4/12/2024 | Võ Hoàng Anh Khoa | 100% |
| 3 | Define Test cases | 4/12/2024 | Hồ Trương Viết Long | 100% |
| 4 | Working software | 4/12/2024 | Nguyễn Đình Kiên | 100% |
| 5 | Revised software architecture | 5/12/2024 | Hoàng Văn Khải | 100% |
| 6 | Holding weekly meeting | 3/12/2024 | Nguyễn Trần Đức Thiện | 100% |

1. **Issue and impacts:**

* None

1. **Next week’s goals:**

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Fullstack coding | 11/12/2024 | Nguyễn Trần Đức Thiện |
| 2 | Fullstack coding | 11/12/2024 | Võ Hoàng Anh Khoa |
| 3 | Frontend coding | 11/12/2024 | Hồ Trương Viết Long |
| 4 | Backend coding | 11/12/2024 | Nguyễn Đình Kiên |
| 5 | Provide animation to each pages | 11/12/2024 | Hoàng Văn Khải |
| 6 | Holding weekly meeting | 10/12/2024 | Nguyễn Trần Đức Thiện |